# Test plan for OrangeHRM

| Section | Details |
| --- | --- |
| Test Plan Title | OrangeHRM |
| Prepared By | Pritam Saha Turja, SQA Engineer(Intern) |
| Date | 24/10/2025 |

- Introduction/Objective

This test plan is aimed at functionality check, performance check, security, and usability test for the website named “OrangeHRM”. The main objective is to validate core HR flows and stability of the OrangeHRM covering Admin, PIM, Leave, Time/Attendance, and Maintenance modules.

- Scope of Testing

Authentication: Login, logout, error handling.

Admin: User or employee role, job & org structures, locations.

PIM: Create or edit employee, job, salary, contact, attachments

Leave: Entitlements, apply or approve, balances, calendars.

Time/Attendance: Timesheets, punch in/out

Maintenance: Demo permitting.

- Test Objectives

  - Check  role-based access (Admin vs ESS)

  - Validate data integrity across modules ( PIM employee appears in Leave allocation lists).

  - Performance testing

  - Verify basic security checking

  - Verify compatibility on the latest Chrome/Firefox/Edge.

  - Check dashboard correctly

  - Check the UI and responsiveness

- Testing Approach

- Methodology: Smoke Testing, Black Box testing, API Testing, Manual testing, Automation testing

- Types of testing: Functional, Performance, Security, Regression.

- Tools used: Postman, Newman, Testrail, Selenium, Jmeter, OWASP ZAP

- Test Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Test planning | 23/10/2025 | 24/10/2025 |
| Test Case Design | 24/10/2025 | 25/10/2025 |
| Test execution | 26/10/2025 | 30/10/2025 |
| Bug fix verification | 31/10/2025 | 5/11/2025 |
| Test completion | 6/11/2025 | 6/11/2025 |

- Test Environment

- Operating system: Windows, iOS

- Browser: Chrome, Mozilla Firefox, Safari, Microsoft Edge

- Load testing tool: JMeter

- API testing tool: Postman, Newman

- Automation Testing tool: Selenium (Java)

- Security: OWASP ZAP

- Resources & Responsibilities

| Role | Name | Responsibilities | Comments |
| --- | --- | --- | --- |
| Lead QA Engineer | Linia E Jannat | Test Plan, Co ordination |  |
| Test Engineer | Pritam Saha Turja | Test Execute, Defect Reporting |  |
| Dev Support | Md. Akash | Bug triage, environment setup support |  |
| Security Expert | MD.Mahim | Security tests ,vulnerability analysis. |  |

- Risks & Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| Delayed responses | load testing and optimizing server resources. |
| Compatibility issues | cross-browser and mobile testing |
| Security vulnerabilities | Implement HTTPS and encryption |
| Authentication Issues | Keep alternate credentials ready |
| Third-Party Integration Failures | Skip integrations that require live credentials. |

- Test Deliverables

| Deliverable | For | Date/ Milestone |
| --- | --- | --- |
| Test Plan | Lead SQA Engineer | 24/10/2025 |
| Test case | Tester | 29/10/2025 |
| Test Result | Tester | 30/10/2025 |
| Test status report | Lead SQA Engineer | 31/20/2025 |
| Performance testing report | Performance Tester | 2/11/2025 |
| Automation testing report | Automation tester | 3/11/2025 |
| Resolution of final defects and final build testing | Lead SQA Engineer | 5/11/2025 |
| System testing | Tester | 6/11/2025 |

10. Entry & Exit Criteria

Entry Criteria: Website must be fully functional, accessible, and stable for testing. Test cases and data ready; environment/tools installed.

Exit Criteria: All critical and high-priority defects must be fixed, and 95% tests must pass successfully. Final summary report shared and accepted by lead QA.